## Slide 1
Week 1
Week 2
Week 3
Week 4
Week 5
Week 6
Week 7
Week 8
Week 9
Week 10
Week 11
Week 12
Brainstorm
Planning
Dividing tasks
Material listing
Searching info
Mechanical system design
Info motor
Python course
Concept uitwerken
Arduino uno
Gshield v5B
Mechanical system build
Visit escape room (2/03)
Prototype bouwen
Concept bijwerken
Designing 3D shape
Printing 3D shape
Speaker
Feedback
Implementing feedback
Preparing presentation (W7)
GRBL library motor
Speaker
Devbit
Preparing presentation
Presentation
Printing 2nd 3D shape
Speaker
Feedback
Implementing feedback
Testing with G-code
Berekeningen veer
Speaker
Testing with G-code
Spring measuring
Feedback escape room
Speaker
Feedback
Implementing feedback
Testing with G-code
Python coding
Testing code
Updating code
Cardboard taxi model
ReadME
Speaker
Making video
Final changes
Testing
Collecting visual material
Printing longer 3D shape
Working program
ReadMe
ReadME
Powerpoint
Final presentation